SECURECHAT

Hybrid Post-Quantum Secure Messaging Platform

Master Project Planning Document

Version 1.0

January 2025

Classification: Confidential

# Document Control

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | January 2025 | Project Lead | Initial document creation |
| 1.1 | TBD | TBD | Phase 1 completion updates |

## Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Lead |  |  |  |
| Academic Advisor |  |  |  |
| Technical Reviewer |  |  |  |

# Table of Contents

# Executive Summary

SecureChat is an ambitious open-source secure messaging platform designed to provide state-of-the-art end-to-end encryption with novel post-quantum cryptographic enhancements. This project serves dual purposes: as a master's capstone demonstrating original research contributions to secure messaging protocols, and as a foundation for a commercial-grade open-source application.

The platform implements a Hybrid Post-Quantum Signal Protocol, combining the proven security of the Signal Protocol (X3DH + Double Ratchet) with CRYSTALS-Kyber post-quantum key encapsulation. This approach ensures both current security and future resilience against quantum computing threats.

## Project Objectives

- Implement Signal Protocol with hybrid post-quantum key exchange

- Deliver a functional web-based messaging prototype (Phase 1)

- Establish foundation for cross-platform expansion (Phases 2-3)

- Contribute original research to the field of secure messaging

- Create an open-source platform for community development

## Key Deliverables

| Phase | Deliverable | Timeline |
| --- | --- | --- |
| Phase 1 | Web Application (Blazor WASM) + Academic Paper | 16 weeks |
| Phase 2 | Desktop Application (.NET MAUI) | 12 weeks |
| Phase 3 | Mobile Applications (iOS/Android) | 16 weeks |

# Project Overview

## Vision Statement

To create a secure, private, and quantum-resistant messaging platform that empowers individuals and organizations to communicate without fear of surveillance or future cryptographic compromise.

## Problem Statement

Current secure messaging applications face several critical challenges that SecureChat aims to address:

- Quantum Threat: Existing protocols using RSA/ECDH are vulnerable to future quantum attacks

- Complexity Barrier: Implementing secure messaging is prohibitively complex for most developers

- Platform Fragmentation: No unified solution exists across web, desktop, and mobile

- Trust Issues: Proprietary solutions require trusting vendors with cryptographic implementations

## Proposed Solution

SecureChat addresses these challenges through a comprehensive technical approach:

### Hybrid Post-Quantum Cryptography

The platform implements a dual-layer key exchange combining X25519 (classical) with CRYSTALS-Kyber-768 (post-quantum). This ensures security against both current and future threats while maintaining compatibility with existing infrastructure.

### Signal Protocol Foundation

Building on the battle-tested Signal Protocol provides forward secrecy and future secrecy through the Double Ratchet algorithm, ensuring that compromise of long-term keys does not affect past or future message security.

### Cross-Platform Architecture

Using .NET MAUI and Blazor WebAssembly enables code sharing across all platforms while maintaining native performance and user experience.

# Technical Architecture

## System Overview

SecureChat employs a client-server architecture where the server acts only as a message relay and key distribution center, never having access to plaintext messages or private keys.

### Architecture Principles

- Zero-Knowledge Server: Server cannot decrypt messages or access private keys

- End-to-End Encryption: All messages encrypted on client before transmission

- Forward Secrecy: Compromise of current keys does not affect past messages

- Post-Compromise Security: System recovers security after key compromise

- Minimal Metadata: Server stores minimum necessary information

## Core Components

| Component | Technology | Responsibility |
| --- | --- | --- |
| Web Client | Blazor WebAssembly | UI, local encryption, key management |
| Desktop Client | .NET MAUI (WinUI/macOS) | Native desktop experience |
| Mobile Client | .NET MAUI (iOS/Android) | Native mobile experience |
| API Server | ASP.NET Core Minimal API | Message relay, key distribution |
| Real-time Hub | SignalR | WebSocket connections, presence |
| Database | PostgreSQL | User data, encrypted messages, public keys |
| Cache | Redis (Phase 2+) | Session management, rate limiting |

## Cryptographic Stack

### Key Exchange (X3DH with Post-Quantum Enhancement)

The Extended Triple Diffie-Hellman (X3DH) protocol is enhanced with CRYSTALS-Kyber to create a hybrid key agreement:

| Component | Classical | Post-Quantum | Purpose |
| --- | --- | --- | --- |
| Identity Key | Ed25519 | Dilithium-3 | Long-term identity |
| Signed Pre-Key | X25519 | Kyber-768 | Medium-term key agreement |
| One-Time Pre-Key | X25519 | Kyber-768 | Single-use key agreement |
| Ephemeral Key | X25519 | Kyber-768 | Per-session key agreement |

### Message Encryption (Double Ratchet)

- Symmetric Ratchet: HKDF with SHA-256 for chain key derivation

- DH Ratchet: X25519 + Kyber-768 hybrid for ratchet steps

- Message Encryption: AES-256-GCM for authenticated encryption

- Header Encryption: AES-256-GCM for metadata protection

### Additional Security Measures

- Key Derivation: HKDF-SHA256 for all key derivations

- Message Authentication: HMAC-SHA256 for integrity verification

- Padding: PKCS#7 padding with random length extension

- Timestamp Verification: Prevent replay attacks with bounded clock skew

# Phase Breakdown

## Phase 1: Web Foundation (16 Weeks)

Phase 1 delivers a fully functional web-based secure messaging application along with the academic research paper documenting the hybrid post-quantum protocol.

### Phase 1 Objectives

- Complete implementation of hybrid X3DH key exchange

- Full Double Ratchet implementation with post-quantum enhancement

- Blazor WebAssembly client with responsive UI

- ASP.NET Core backend with SignalR real-time messaging

- Academic paper submission-ready

### Phase 1 Deliverables

| Deliverable | Description | Sprint |
| --- | --- | --- |
| Crypto Library | Core cryptographic primitives and protocols | 1-4 |
| Backend API | REST API and SignalR hub | 3-5 |
| Web Client | Blazor WASM application | 4-7 |
| Integration | End-to-end testing and security audit | 6-8 |
| Academic Paper | Research contribution documentation | 1-8 |
| Documentation | Technical and user documentation | 7-8 |

## Phase 2: Desktop Expansion (12 Weeks)

Phase 2 extends SecureChat to desktop platforms using .NET MAUI, enabling native Windows and macOS applications with shared core logic.

### Phase 2 Objectives

- Cross-platform desktop application using .NET MAUI

- Native OS integration (notifications, file system, tray)

- Offline message queue and sync

- Multi-device support with key synchronization

- Enhanced security features (hardware key support)

### Phase 2 Deliverables

| Deliverable | Description | Sprint |
| --- | --- | --- |
| Shared Core | Platform-agnostic crypto and business logic | 1-2 |
| Windows Client | WinUI 3 native application | 2-4 |
| macOS Client | Mac Catalyst application | 3-5 |
| Sync Engine | Multi-device key and message sync | 4-5 |
| Native Features | OS-specific integrations | 5-6 |

## Phase 3: Mobile Expansion (16 Weeks)

Phase 3 completes the platform with iOS and Android applications, achieving full cross-platform coverage.

### Phase 3 Objectives

- Native iOS application with Apple ecosystem integration

- Native Android application with Material Design

- Push notification infrastructure

- Background message retrieval

- Biometric authentication support

### Phase 3 Deliverables

| Deliverable | Description | Sprint |
| --- | --- | --- |
| iOS Client | Native iOS application | 1-5 |
| Android Client | Native Android application | 1-5 |
| Push Infrastructure | APNS/FCM integration | 3-4 |
| Background Sync | Message retrieval in background | 5-6 |
| Security Hardening | Platform-specific security features | 6-8 |

# Technology Stack

## Development Technologies

| Category | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Runtime | .NET | 10.0 | Core platform |
| Web Framework | Blazor WebAssembly | 10.0 | Web client |
| Cross-Platform | .NET MAUI | 10.0 | Desktop/Mobile clients |
| Backend | ASP.NET Core | 10.0 | API and SignalR |
| Real-time | SignalR | 10.0 | WebSocket communication |
| Database | PostgreSQL | 16+ | Persistent storage |
| ORM | Entity Framework Core | 10.0 | Data access |
| Cache | Redis | 7+ | Session/rate limiting (Phase 2+) |

## Cryptographic Libraries

| Library | Purpose | Phase |
| --- | --- | --- |
| libsodium (via libsodium-core) | Ed25519, X25519, AES-GCM, HKDF | 1 |
| BouncyCastle | Kyber, Dilithium post-quantum algorithms | 1 |
| System.Security.Cryptography | .NET native crypto primitives | 1 |

## Development Tools

| Tool | Purpose |
| --- | --- |
| Visual Studio 2025 / Rider | Primary IDE |
| Git + GitHub | Version control and collaboration |
| GitHub Actions | CI/CD pipeline |
| Docker | Containerization and deployment |
| xUnit + Moq | Unit and integration testing |
| BenchmarkDotNet | Performance benchmarking |

# Risk Assessment

## Technical Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Post-quantum library immaturity | High | Medium | Use well-audited BouncyCastle; fallback to classical only |
| WASM crypto performance | Medium | Medium | Benchmark early; use Web Crypto API where possible |
| Cross-platform key storage | High | Low | Platform-specific secure storage abstractions |
| Protocol implementation bugs | Critical | Medium | Extensive testing; security audit in Phase 1 |
| SignalR scaling limits | Medium | Low | Design for horizontal scaling; Redis backplane |

## Project Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Scope creep | High | High | Strict sprint boundaries; MVP focus |
| Timeline slippage | Medium | Medium | Buffer time in estimates; weekly reviews |
| Single developer bottleneck | High | High | Comprehensive documentation; modular design |
| Academic requirements conflict | Medium | Low | Early advisor alignment; clear milestones |

# Success Metrics

## Phase 1 Success Criteria

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Protocol Security | Pass security audit | Third-party or peer review |
| Message Latency | < 200ms E2E | Automated benchmarks |
| Key Exchange Time | < 500ms | Performance tests |
| Code Coverage | > 80% | xUnit coverage reports |
| Academic Paper | Submission accepted | Conference/journal acceptance |
| Documentation | 100% API coverage | Documentation generator |

## Overall Project Success Criteria

- Phase 1: Functional web prototype with academic paper submitted

- Phase 2: Desktop applications with feature parity to web

- Phase 3: Mobile applications with push notifications

- Open Source: Project published with community contributions

- Security: No critical vulnerabilities in security audit

# Appendices

## Appendix A: Glossary

| Term | Definition |
| --- | --- |
| X3DH | Extended Triple Diffie-Hellman - Key agreement protocol used by Signal |
| Double Ratchet | Algorithm providing forward secrecy through continuous key rotation |
| CRYSTALS-Kyber | Post-quantum key encapsulation mechanism (NIST standardized) |
| Forward Secrecy | Property ensuring past messages remain secure if keys are compromised |
| Post-Quantum | Cryptography resistant to attacks by quantum computers |
| E2E Encryption | End-to-end encryption where only endpoints can decrypt |
| WASM | WebAssembly - Binary instruction format for web browsers |
| MAUI | .NET Multi-platform App UI - Cross-platform framework |

## Appendix B: References

- Signal Protocol Specification: https://signal.org/docs/

- CRYSTALS-Kyber: https://pq-crystals.org/kyber/

- NIST Post-Quantum Cryptography: https://csrc.nist.gov/projects/post-quantum-cryptography

- .NET MAUI Documentation: https://docs.microsoft.com/dotnet/maui/

- Blazor Documentation: https://docs.microsoft.com/aspnet/core/blazor/